Phoneme SDLC Operating Procedure Development → Staging → QA Test Execution → CI/CD → Production Release Framework

STANDARD OPERATING PROCEDURE

PHN-SDLC-2026-01-SOP

September 2026

Submitted by: Phoneme Solutions Pvt. Ltd.

Security Classification: Confidential

# Document Control

| Field | Detail |
| --- | --- |
| Document Description | Standard Operating Procedure — Development, Staging, QA, and CI/CD Framework |
| Identification | PHN-SDLC-2026-01-SOP, Version 1.1 (Draft — pending Reviewed/Approved sign-off) |
| Security Classification | Confidential — Internal use |
| Location | Quality Assurance/ and Deployment/ folders, HR Management repository |

# Authorization

|  | Name of the Person | Date |
| --- | --- | --- |
| Prepared by |  |  |
| Reviewed by |  |  |
| Approved by |  |  |

# Change Log

| Version | Date | Section | A/M/D | Description | Reviewed By |
| --- | --- | --- | --- | --- | --- |
| 1.0 | Sep 2026 | All | A | Initial SOP — Dev/Staging/QA/CI-CD framework and monitoring tool recommendation |  |
| 1.1 | Sep 2026 | Sec. 8 (new) | A | Added Environment Preparation Procedures — Machine A/B setup, Coolify self-hosted staging auto-deploy, production CI/CD pipeline, monitoring dashboard, and test-result versioning/sign-off convention. Renumbered Sections 8-10 to 9-11. |  |

# Client Sign Off

| Stakeholder Name | Role | Sign Off Date | Communication |
| --- | --- | --- | --- |

Confidentiality Agreement

This document is copyrighted, and all rights are reserved. This document may not, in whole or in part, be copied, photocopied, reproduced, translated, or reduced to any electronic medium or machine-readable form without prior consent, in writing. This document is for internal use only and may, in whole or in part, be provided to anyone outside of the Company, including customers, clients, or prospects after taking an approval from an authorized representative.

# Table of Contents

1. Introduction

1.1 Purpose

1.2 Scope

1.3 References

1.4 Abbreviations

2. Environment & Machine Topology

3. Roles & Responsibilities

4. Branching & Requirement-ID Traceability Convention

4.1 Branch naming

4.2 Requirement-ID discipline

5. Stage-by-Stage Operating Procedure

5.1 Stage 1 — Development (Machine A)

5.2 Stage 2 — Build & Deploy to Staging

5.3 Stage 3 — Test Execution (Machine B)

5.4 Stage 4 — Test Sign-off Gate (Exit Criteria)

5.5 Stage 5 — CI/CD Promotion to Production

5.6 Stage 6 — Post-Deployment Verification & Rollback

6. Traceability Matrix

7. Recommended Project & QA Monitoring Tooling

7.1 Primary recommendation — Jira Cloud (Standard) + Zephyr Scale

7.2 Lightweight alternative — GitHub Projects + Kiwi TCMS (self-hosted)

7.3 Recommendation

8. Environment Preparation Procedures

8.1 Machine A — Developer Environment Setup

8.2 Machine B — QA/Test Environment Setup

8.3 Staging Server — Auto-Deploy on Commit (Coolify)

8.4 Project Monitoring Dashboard

8.5 Production — CI/CD Pipeline

8.6 Test Result Versioning & Sign-off Record

9. Escalation Procedure

10. Key Risks

11. Conclusion & Road Ahead

# 1. Introduction

## 1.1 Purpose

This document defines the Standard Operating Procedure and framework Phoneme follows to move a product from active development through staging, independent QA test execution, and finally into production via a CI/CD pipeline. It is written for a two-machine working pattern: one machine used for development and pushing builds to a shared staging server, and a second, independent machine used to execute test cases against that staging build, mapped one-to-one against the Requirement IDs frozen in the product's BRD/PRD.

## 1.2 Scope

In scope: the environment topology, roles, branching and Requirement-ID traceability convention, the stage-by-stage procedure from local development through production release, the test sign-off gate that decides when a release is allowed to proceed, rollback procedure, and a recommendation for the tool used to track progress across every Phoneme SaaS product in parallel.

Out of scope: the content of any single product's BRD/PRD, Technical Design, or UI/UX mockups — those are produced per-product using the phoneme-brd-prd, phoneme-techdesign, and phoneme-uiux-brand-theme skills respectively, before this SOP's Stage 1 begins.

## 1.3 References

- phoneme-brd-prd — produces the Requirement IDs this SOP's traceability model is built around.

- phoneme-techdesign — produces the module numbering this SOP's branch-naming convention aligns to.

- phoneme-technical-stack — the per-product Technical Stack Charter that determines the actual CI/CD tooling (e.g. GitHub Actions vs. another runner) for a given product.

## 1.4 Abbreviations

| Term | Meaning |
| --- | --- |
| SOP | Standard Operating Procedure |
| REQ-ID | Requirement ID, as assigned in the product's BRD/PRD |
| TC-ID | Test Case ID |
| CI/CD | Continuous Integration / Continuous Deployment |
| UAT | User Acceptance Testing |
| RC | Release Candidate |

# 2. Environment & Machine Topology

The framework assumes four distinct environments, physically or logically separated so that no single machine is both writing code and independently verifying it:

| Environment | Machine / Host | Purpose | Who works here |
| --- | --- | --- | --- |
| Development | Developer's machine (“Machine A”) | Feature branch work, local build, local unit tests | Developer(s) |
| Staging | Shared staging server | Integration build the whole team and QA test against; mirrors production configuration at smaller scale | Auto-deployed by CI; read-only to humans |
| Test / QA | Independent QA machine (“Machine B”) | Executes test cases against the staging build, records pass/fail per Requirement ID, logs defects | QA engineer(s) |
| Production | Production infrastructure (per the product's Technical Stack Charter) | Live customer-facing environment | Deployed only by the CI/CD pipeline, never manually |

Machine A and Machine B are kept separate deliberately: a developer verifying their own change against their own understanding of the requirement is not independent verification. QA on Machine B works only from the staging build and the frozen Requirement ID text — never from the developer's local branch — so a requirement that was misread during development has a real chance of being caught.

# 3. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Developer (Machine A) | Implements a Requirement ID on a feature branch, runs local build/unit tests, opens a pull request tagged with the Requirement ID, merges to the staging branch once reviewed |
| Reviewer | Reviews the pull request for correctness against the linked Requirement ID before approving the merge to staging |
| QA Engineer (Machine B) | Pulls the deployed staging build, executes every test case mapped to the Requirement IDs in this release, logs pass/fail and any defects, and either signs off or bounces the release back to development |
| Release Owner | Confirms the test sign-off gate has been met, approves promotion of the staging branch to production, and owns the go/no-go and rollback decision |
| Product Owner (Anuj / designate) | Confirms the Requirement IDs in a release match what was actually approved in the BRD/PRD before sign-off |

# 4. Branching & Requirement-ID Traceability Convention

## 4.1 Branch naming

- Feature branch: feature/REQ-<product>-<id>-<short-slug>  (e.g. feature/REQ-TMR-14-jd-scoring-matrix)

- Staging branch: staging (or develop) — the always-deployable integration branch that the staging server auto-deploys from

- Production branch: main — only ever updated by the CI/CD pipeline promoting a signed-off staging build, never by a direct developer merge

## 4.2 Requirement-ID discipline

- Every Requirement ID (REQ-ID) originates in the product's BRD/PRD (see phoneme-brd-prd) and is never renumbered once assigned — a changed requirement gets a new ID with a note referencing the old one.

- Every commit and pull request references the REQ-ID(s) it implements in its title (e.g. “[REQ-TMR-14] Add weighted scoring matrix to JD freeze step”).

- Every test case carries a TC-ID and is mapped to exactly one REQ-ID (a requirement with several acceptance criteria gets several test cases, not one test case with several loosely related checks).

- This REQ-ID → commit/PR → TC-ID chain is what makes the Traceability Matrix in Section 6 possible — it cannot be reconstructed after the fact, so it has to be kept live from the first commit.

# 5. Stage-by-Stage Operating Procedure

## 5.1 Stage 1 — Development (Machine A)

- Pull the latest staging branch; cut a feature branch named per Section 4.1 for the specific REQ-ID(s) being implemented.

- Implement against the Technical Design's module/API contract for that REQ-ID; write/extend unit tests alongside the change, not afterward.

- Run the full local build and unit test suite before opening a pull request — a red local build is never pushed for review.

- Open the pull request into staging, title tagged with the REQ-ID(s), description listing exactly which acceptance criteria (from the BRD/PRD) this change satisfies.

- A Reviewer approves against the linked requirement, not just code style, before the merge is allowed.

## 5.2 Stage 2 — Build & Deploy to Staging

- Merging a pull request into the staging branch triggers the CI pipeline: install, build, run the automated unit/integration suite, and — only if that suite is fully green — auto-deploy the build to the shared staging server.

- A failed staging build blocks further merges into staging until fixed; staging must always reflect a build that at least passed automated checks.

- The CI run tags the deployed staging build with the list of REQ-IDs it now contains, so QA always knows exactly what to test in this cycle.

## 5.3 Stage 3 — Test Execution (Machine B)

- QA, working independently on Machine B, pulls up the staging URL (never the developer's local environment) and executes every TC-ID mapped to the REQ-IDs newly present in this staging build.

- Each test case execution is recorded with a pass/fail result, the build/commit hash it was run against, and, on failure, a defect log entry that references both the TC-ID and its REQ-ID.

- A failed test case sends its REQ-ID back to Stage 1 as a new fix task — the same REQ-ID, not a new one, since the requirement itself has not changed, only the implementation.

- Regression: test cases from previously signed-off REQ-IDs that touch the same module are re-run, not just the new ones, whenever a change lands in a shared component.

## 5.4 Stage 4 — Test Sign-off Gate (Exit Criteria)

A staging build may be promoted to production only when ALL of the following hold:

- 100% of test cases mapped to Critical and High priority Requirement IDs in this release have passed.

- Zero open Severity-1 (blocking) or Severity-2 (major) defects against any REQ-ID in this release.

- Any open Severity-3/4 (minor/cosmetic) defects are explicitly accepted in writing by the Release Owner and Product Owner, with a target fix release noted.

- The Release Owner has reconciled the release's REQ-ID list against the BRD/PRD and confirmed nothing out-of-scope has been included.

Only once these are met does the Release Owner mark the staging build a Release Candidate (RC) and authorize Stage 5.

## 5.5 Stage 5 — CI/CD Promotion to Production

- The Release Owner merges the signed-off staging branch into main (or triggers the pipeline's promote step directly on the RC build — no new code is written at this stage).

- The CI/CD pipeline rebuilds from the exact RC commit (never a re-build from a moving branch tip), runs the full automated regression suite again, and deploys to production only if that run is green.

- Deployment to production is always pipeline-driven — no manual file copy or manual server login ever ships a change to production.

- The pipeline tags the production release with the same REQ-ID list carried since Stage 2, so production always has a traceable record of exactly which requirements are live.

## 5.6 Stage 6 — Post-Deployment Verification & Rollback

- Immediately after a production deploy, run an automated smoke test against a small set of critical-path REQ-IDs (login, core workflow entry point, payment/critical integration if applicable).

- If the smoke test fails, or a Severity-1 defect is reported within the initial monitoring window, the Release Owner triggers an immediate rollback to the last known-good production build via the pipeline — never a manual hotfix under pressure.

- A rollback is followed by a written incident note: which REQ-ID/build was rolled back, why, and whether it returns to Stage 1 (code fix) or Stage 4 (a sign-off gap).

# 6. Traceability Matrix

Maintained live (in the chosen project-tracking tool from Section 7, not as a static document) for every release, so any Requirement ID can be traced end-to-end from the BRD/PRD to its production release:

| REQ-ID | BRD/PRD Module | TC-ID(s) | Build / Release | Status |
| --- | --- | --- | --- | --- |
| REQ-TMR-14 | 3.2 JD Management | TC-14-01, TC-14-02, TC-14-03 | staging build #482 | Passed — RC |
| REQ-TMR-15 | 3.3 Publishing | TC-15-01 | staging build #482 | Failed — returned to dev |
| REQ-TMR-16 | 3.6 Screening | TC-16-01, TC-16-02 | prod release v2.4.0 | Live in production |

# 7. Recommended Project & QA Monitoring Tooling

Phoneme runs several SaaS products in parallel, so the tracking tool needs to show per-product progress cleanly, support the REQ-ID ↔ TC-ID traceability this SOP depends on, and connect to the existing GitHub-based CI/CD pipeline without heavy custom glue.

## 7.1 Primary recommendation — Jira Cloud (Standard) + Zephyr Scale

- Jira Cloud Standard runs roughly $7.91/user/month (about $79/month for a 10-person team); Zephyr Scale is free up to 10 users and roughly $4.55/user/month beyond that.

- Zephyr Scale adds native, purpose-built requirement-to-test traceability — REQ-IDs as Jira issues link directly to TC-IDs as Zephyr test cases, with execution results and coverage reports out of the box, rather than being hand-built with labels.

- Zephyr Scale and Jira both integrate with GitHub Actions via webhooks/REST API, so a CI pipeline run can update a test execution's status automatically.

- Each Phoneme SaaS product (Teamora, and future products) runs as its own Jira project, with a shared cross-project traceability/portfolio view for Anuj to see progress across all of them at once.

## 7.2 Lightweight alternative — GitHub Projects + Kiwi TCMS (self-hosted)

- GitHub Projects is free/included at every GitHub tier and sits natively alongside the repos and Actions pipelines Phoneme already uses — no new vendor relationship.

- It has no native test-case management, so it is paired with Kiwi TCMS, an open-source test case management tool that can be self-hosted on Phoneme's own infrastructure (a natural fit given Phoneme's existing data-center/private-cloud capability), linked to GitHub issues manually per REQ-ID.

- This path costs less and stays fully within infrastructure Phoneme already controls, at the cost of more manual linking discipline than Jira + Zephyr Scale's native traceability.

## 7.3 Recommendation

Start with Jira Cloud Standard + Zephyr Scale for the first product this SOP is rolled out on (Teamora): the cost difference at Phoneme's current team size is small, and native traceability removes an entire category of manual bookkeeping error at exactly the REQ-ID ↔ TC-ID link this SOP is built around. Revisit the self-hosted GitHub Projects + Kiwi TCMS path if the number of paid seats grows enough for cost to become the deciding factor.

# 8. Environment Preparation Procedures

Hosting decision on record: staging and production run self-hosted on Phoneme's own infrastructure behind Coolify (open-source, self-hosted deployment platform) rather than a managed PaaS — consistent with Phoneme's existing data-center/private-cloud capability. This section is the checklist for standing up each environment in Sections 1–2 of this SOP for a new product.

## 8.1 Machine A — Developer Environment Setup

- Install the language runtime/package manager version pinned in the product's Technical Stack Charter (phoneme-technical-stack) — never “whatever is newest.”

- Configure git identity and add the developer's SSH key to GitHub; clone the product repository.

- Install project dependencies from the committed lockfile (never a fresh, unpinned install).

- Copy .env.example to a local .env with dev-safe placeholder values — real staging/production secrets are never copied onto a developer machine.

- Install and enable the repo's pre-commit hooks (lint/format) so style issues are caught before a PR, not in review.

- Run the full local build and unit test suite once, clean, before starting any feature work — confirms the environment itself is sound before blaming code.

- Confirm the branch-naming convention (Section 4.1) and the REQ-ID this session's work will implement before the first commit.

## 8.2 Machine B — QA/Test Environment Setup

- Install the test framework/runner specified in the Technical Stack Charter (e.g. Playwright) and its browser binaries — kept independent of whatever Machine A has installed.

- Configure network access to the staging URL only — Machine B never needs, and should never be given, production credentials or a route to the production database.

- Set up dedicated QA test accounts (never real customer/candidate data) for exercising the staging build.

- Connect to the test-management tool (Zephyr Scale, under the product's Jira project) with QA's own login — test executions are always recorded under the QA engineer's identity, not the developer's.

- Confirm the local path/convention for exporting a signed-off test cycle's results, per Section 8.6 below, before the first execution of a release.

## 8.3 Staging Server — Auto-Deploy on Commit (Coolify)

- Provision a server/VM on Phoneme's own infrastructure and install Coolify on it (single install script; Coolify then manages its own reverse proxy, SSL, and deployment runtime).

- In Coolify, connect the product's GitHub repository and create a Staging application pointed at the staging branch, with “auto-deploy on push” enabled — every merge into staging (Section 5.2) redeploys automatically with no manual step.

- Set the staging environment's variables once in Coolify (never committed to the repo) and expose a health-check endpoint the product returns 200 OK from, so Coolify (and later, the monitoring dashboard) can tell a deploy actually succeeded, not just that it ran.

- Point QA (Machine B, Section 8.2) at this Coolify-issued staging URL as the one and only target for test execution.

## 8.4 Project Monitoring Dashboard

- Infra/release layer: Coolify's own dashboard shows, per product, which commit/build is currently running in staging vs. production side-by-side, plus deploy history and health-check status — this is the “what's live where” view.

- Requirement-progress layer: the Jira + Zephyr Scale portfolio view (Section 7) shows, per product, the percentage of Requirement IDs signed off vs. still open — this is the “how much is actually done” view.

- Read both together for a release decision: Coolify confirms staging is running the exact build QA tested; Jira/Zephyr confirms every Critical/High REQ-ID in that build has passed.

## 8.5 Production — CI/CD Pipeline

- A GitHub Actions workflow triggers only on a merge into main, and that merge is itself blocked by a required GitHub Environment approval (the Release Owner's go/no-go from Section 5.4/5.5) — never a free merge.

- Pipeline stages: install → build → full automated regression suite → (only if green) call the Coolify API/webhook to redeploy the Production application from the exact approved commit → automated post-deploy smoke test (Section 5.6).

- A failed smoke test triggers Coolify's redeploy of the last known-good build automatically — the rollback path is itself part of the pipeline, not a manual afterthought.

## 8.6 Test Result Versioning & Sign-off Record

- At the Test Sign-off Gate (Section 5.4), export the release's test cycle results from Zephyr Scale and generate a dated sign-off report (e.g. TestReport_<product>_<release>_<date>.docx) saved into the repository's Quality Assurance/ folder.

- Commit that report and tag the exact commit it certifies (e.g. git tag release-v2.4.0-qa-signoff) — the sign-off record and the code it certifies are then permanently and immutably linked in git history.

- A superseding release gets its own dated report and tag; an existing sign-off report is never edited or overwritten after the fact.

# 9. Escalation Procedure

- A test case failing twice against the same REQ-ID escalates from Developer/Reviewer to the Release Owner before a third attempt — repeated failure on the same requirement usually means the requirement itself needs re-reading with the Product Owner, not another quick patch.

- Any Severity-1 defect found in staging halts further merges into staging until resolved.

- Any Severity-1 defect found in production triggers the rollback procedure in Section 5.6 immediately, before root-causing — restoring service comes first.

# 10. Key Risks

| Risk | Mitigation |
| --- | --- |
| Developer tests their own change on staging, defeating independent QA | Machine B is a physically/logically separate environment QA alone operates; developers do not have a standing reason to sign off their own test cases |
| REQ-ID drift — a requirement is reworded after implementation without a new ID | Section 4.2's discipline: a changed requirement always gets a new REQ-ID referencing the old one, never a silent edit |
| Manual production deploys bypass the pipeline under time pressure | Section 5.5: production is only ever pipeline-driven; this is a hard rule, not a guideline, enforced by restricting direct push/deploy access to main |

# 11. Conclusion & Road Ahead

This SOP closes the loop from the BRD/PRD's Requirement IDs (phoneme-brd-prd) and the Technical Design's module contracts (phoneme-techdesign, phoneme-technical-stack) through independent test execution and pipeline-driven production release. As each new Phoneme SaaS product goes through Concept-to-Launch, it adopts this same SOP with its own Jira project (or the lightweight alternative) rather than a bespoke process per product, so progress across every product stays visible from one place.