Phoneme Document Review & Approval SOP

Document Review & Approval Process for BRD/PRD and Technical Design

STANDARD OPERATING PROCEDURE

PHN-SDLC-2026-02-DOCGOV

September 2026

Submitted by: Phoneme Solutions Pvt. Ltd.

Security Classification: Confidential

# Document Control

| Field | Detail |
| --- | --- |
| Document Description | Standard Operating Procedure — Document Review & Approval Process for BRD/PRD and Technical Design Documents |
| Identification | PHN-SDLC-2026-02-DOCGOV, Version 1.0 (Draft — pending Reviewed/Approved sign-off) |
| Security Classification | Confidential — Internal use |
| Location | Deployment/ folder, HR Management repository (companion to Phoneme_SDLC_SOP.docx (current version)) |

## Authorization

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by |  |  |  |
| Reviewed by |  |  |  |
| Approved by |  |  |  |

## Change Log

| Version | Date | Section | A/M/D | Description | Reviewed By |
| --- | --- | --- | --- | --- | --- |
| 1.0 | Sep 2026 | All | A | Initial process — closes the gap between phoneme-brd-prd/phoneme-techdesign producing a blank Authorization table and Phoneme_SDLC_SOP.docx (current version) assuming BRD/PRD & Technical Design sign-off happens upstream of its own Stage 1, without either document defining how. | Pending |

# 1. Purpose & Scope

This document defines how a BRD/PRD or Technical Design document produced under Phoneme's Concept-to-Launch framework (phoneme-brd-prd, phoneme-techdesign) actually gets reviewed and moved from Draft to Approved Baseline. Both skills produce a blank Authorization table (Reviewed-by / Approved-by) as part of their standard output, and each document's own text states that “content readiness alone does not constitute approval” — but until this SOP, nothing defined who fills that table in, against what criteria, on what timeline, or what happens when a document changes after approval.

Phoneme_SDLC_SOP.docx (current version) §1.2 explicitly places BRD/PRD and Technical Design content and approval upstream of its own Stage 1 (development) and out of its own scope. This document is the companion that governs that upstream stage — the same relationship COOLIFY_SETUP.md has to SOP §8.3–8.5, a practical companion rather than a rewrite of the master SOP.

In scope: review roles, review criteria, the review/approval workflow, module-level partial approval, at-risk development authorization, post-approval change control, and escalation — for BRD/PRD and Technical Design documents on any Phoneme product.

Out of scope: the functional content of any specific product's BRD/PRD or Technical Design (that belongs to phoneme-brd-prd / phoneme-techdesign); the development/staging/QA/CI-CD process once a module reaches Approved Baseline (that belongs to Phoneme_SDLC_SOP.docx (current version) from its own Stage 1 onward).

# 2. Roles

| Role | Responsibility |
| --- | --- |
| Author / Preparer | Drafts the BRD/PRD or Technical Design using phoneme-brd-prd / phoneme-techdesign. Marks a module or document “Ready for Review” once its content is complete enough for the next stage to proceed without open questions. |
| Business Reviewer | Validates that BRD/PRD requirements reflect actual business need and market fit. Recommended on every BRD/PRD review; not applicable to Technical Design. |
| Technical Reviewer | Validates technical feasibility and completeness. Mandatory on every Technical Design review; recommended on BRD/PRD review as an early feasibility sanity-check. |
| Approver | Final sign-off authority. Accountable for the “Approved Baseline” designation on a document or module. Product Owner (Anuj / designate) for BRD/PRD; Release Owner or senior technical authority for Technical Design, per Phoneme_SDLC_SOP.docx (current version) §3's existing role names. |

# 3. Review Criteria

A document — or, per Section 5 below, an individual module within it — reaches Approved Baseline only when both of the following hold, mirroring the BRD/PRD's own stated rule:

- Its content (Feature List / Approved Decisions / Acceptance Scenarios for a BRD/PRD; data model, API contracts, and sequence flows for a Technical Design) is unambiguous enough for the next stage to begin without open questions.

- An actual Reviewed-by/Approved-by name and date are recorded in the document's own Authorization table — never inferred from content readiness alone.

Additionally:

- Every item in the document's own Dependencies / Open Questions section is either resolved, or explicitly accepted as non-blocking by the Approver and logged as such — never silently ignored.

- For a Technical Design specifically: module numbering must trace 1:1 back to the BRD/PRD's Functional Requirements numbering, per phoneme-techdesign's own Traceability rule — the Technical Reviewer confirms this explicitly before approval.

# 4. Review & Approval Workflow

- 1. Author marks the document (or a specific module within it) “Ready for Review” once Section 3's content criterion is met, and notifies the Reviewer(s).

- 2. Reviewer(s) evaluate against Section 3. A Technical Design always gets a Technical Reviewer; a BRD/PRD should get both a Business and a Technical Reviewer where practical.

- 3. Review turnaround target: 3–5 business days from “Ready for Review” (a suggested default — adjust per product/release cadence as needed; if adjusted, record the agreed SLA in that product's own Technical Stack Charter or equivalent).

- 4. Reviewer either requests changes (Author revises, Change Log gets a new row, back to step 1) or confirms readiness.

- 5. Approver makes the final call and records their name + date directly in the document's own Authorization table — this is the literal act of approval, not a separate tracking system.

- 6. Once recorded, the document (or module, per Section 5) is Approved Baseline and may proceed into Phoneme_SDLC_SOP.docx (current version)'s Stage 1.

# 5. Module-Level Partial Approval

A BRD/PRD's Section 5 criterion is explicitly per-module, not per-document (“a module's requirements reach Approved Baseline only once...”). This SOP makes that explicit and usable: one module (e.g. Module 1) can reach Approved Baseline and enter development while other modules in the same document remain Draft.

To approve a single module rather than the whole document, the Authorization table entry (or a module-scoped note beside it) should name the specific module(s) covered by that sign-off — so a later reader can tell which parts of a Draft-status document are actually safe to build against.

# 6. At-Risk Development Authorization

Sometimes a Release Owner or Product Owner has reviewed a module's content well enough to be confident, but formal sign-off hasn't been recorded yet — often simply a scheduling gap, not a content problem. Rather than silently starting development on unrecorded trust, this SOP provides an explicit, logged exception:

| Field | Entry |
| --- | --- |
| Document | ________________________ (e.g. Teamora_BRD_PRD_v2.4.docx) |
| Module(s) covered | ________________________ (e.g. Module 1 — JD Intake & Freezing) |
| Reviewed informally by | ________________________ + date |
| Risk accepted | Proceeding at-risk pending formal sign-off. If requirements change materially before formal approval, affected work is reworked — this is accepted, not deferred as a surprise. |
| Authorized by (Approver) | ________________________ + date |
| Formal sign-off still required by | ________________________ (target date — this authorization does not remove the requirement, it only sequences it after development start) |

This authorization does not replace formal sign-off — it sequences development ahead of it, with the risk and the target formal-approval date both on record. Once the formal Reviewed-by/Approved-by entries are recorded per Section 4, this authorization is superseded and can be marked closed in the Change Log.

# 7. Post-Approval Change Control

Once a document or module reaches Approved Baseline, its content is not silently edited. Any change requires:

- A new document version, with a Change Log row describing exactly what changed and why.

- A fresh review/approval cycle (Section 4) covering at least the changed section — the whole document does not need re-review if the change is scoped and the Reviewer agrees the rest is unaffected.

This mirrors the BRD/PRD's own Requirement-ID discipline: a changed requirement gets a new REQ-ID referencing the old one, never a silent edit. The same discipline applies here at the document level.

# 8. Escalation

- A review sitting un-actioned past the Section 4 SLA escalates to the Release Owner.

- A disagreement between Author and Reviewer on whether Section 3's criteria are met escalates to the Approver for a tie-break decision — the Approver's call is final.

- This mirrors Phoneme_SDLC_SOP.docx (current version) §9's existing escalation tone: repeated stalling on the same document usually means the underlying requirement needs re-reading with the actual stakeholder, not another quiet nudge.