Phoneme HR Suite Candidate Search to Onboarding Module

TECHNICAL & BUSINESS PROPOSAL

PROJECT CODE: PHN-HR-2026-01

September 2026

Submitted by: Phoneme Solutions Pvt. Ltd.

Security Classification: Confidential

# Document Control

| Field | Value |
| --- | --- |
| Document Description | Technical & Business Proposal — Phoneme HR Suite: Candidate Search to Onboarding Module |
| Identification | PHN-HR-2026-01, Version 1.0 |
| Security Classification | Confidential — Internal |
| Location | HR Management project workspace |

# Authorization

|  | Name of the Person | Date |
| --- | --- | --- |
| Prepared by | Anuj (with drafting support) | 10-Sep-2026 |
| Reviewed by | Pending | Pending |
| Approved by | Pending | Pending |

# Change Log

| Version | Date | Section | A/M/D | Description | Reviewed By |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 10-Sep-2026 | All | A | Initial proposal covering full ten-module scope, with Module 1 (JD Intake & Freezing) and Module 2 (Sourcing & Resume Aggregation) locked to build-ready detail | Pending |

# Client Sign Off

| Stakeholder Name | Role | Sign Off Date | Communication |
| --- | --- | --- | --- |

Confidentiality Agreement

This document is copyrighted, and all rights are reserved. This document may not, in whole or in part, be copied, photocopied, reproduced, translated, or reduced to any electronic medium or machine-readable form without prior consent, in writing. This document is for internal use only and may, in whole or in part, be provided to anyone outside of the Company, including customers, clients, or prospects after taking an approval from an authorized representative.

# Table of Contents

1. Introduction

1.1 Overview

1.2 Purpose

1.3 Scope

1.4 References

1.5 Abbreviations

2. Overall Description / Background

2.1 Background & Problem Statement

2.2 Business Objectives

2.3 Target Market & Personas

3. Proposed Solution

3.1 Design & Implementation — The Ten Process Modules

3.2 Architecture

4. Specific Requirements

4.1 Module 1 — Job Description (JD) Intake & Freezing  🔒 LOCKED v1.0

4.2 Module 2 — Candidate Sourcing & Resume Aggregation  🔒 LOCKED v1.0

4.3 Modules 3–10 — Requirement-Level Scope (pending lock)

4.4 Technology Description

5. Infrastructure & Deployment

5.1 Sizing & Multi-Tenancy Model

5.2 Deployment Topology

6. Project Management

6.1 Key Project Activities

6.2 Methodology

6.3 Project Plan — Illustrative First Sprints

6.4 Testing Methodology

6.5 Reporting

7. Post-Launch / Ongoing Services

8. Acceptance Criteria

9. Implementation & Support

9.1 Roles & Responsibilities

9.2 Support Model

10. Dependencies from Stakeholder Side

11. Key Risks

12. Pricing Summary

13. Terms & Conditions

14. Conclusion

15. Road Ahead

# 1. Introduction

## 1.1 Overview

Phoneme HR Suite is a B2B, multi-tenant SaaS HR module being proposed to automate the full talent lifecycle — from candidate search through onboarding completion — for companies with 50–2,000 employees and recruitment/staffing agencies, in India first. Today, HR and talent teams run this process across a disconnected set of spreadsheets, inboxes, and 2–3 unconnected point tools; Phoneme HR Suite replaces that patchwork with a single system of record covering ten connected process modules under one candidate record, one audit trail, and one set of role-based permissions per tenant company.

## 1.2 Purpose

This document presents the business case, functional requirements, architecture direction, and delivery plan for Phoneme HR Suite. Two of its ten process modules — Job Description (JD) Intake & Freezing, and Candidate Sourcing & Resume Aggregation — have been elaborated to locked, build-ready detail in Section 4; the remaining eight modules are scoped at product-requirement level and will be locked in the same sequence as development proceeds.

## 1.3 Scope

In scope: JD intake and freezing (with AI-generated variants and an auto-generated weighted scoring matrix), multi-channel candidate sourcing, automated screening and scoring, candidate pre-interview data capture, multi-round interview management, selection and background verification, offer management with KRA/KPI generation and e-signature, onboarding, and the downstream payroll and appraisal modules that the hiring record feeds into. Out of scope for the initial release: in-house background-check capability, native video-interview hosting, and a broad native job-board network beyond the first 2–3 contracted integrations — these are addressed through vendor integrations rather than being built natively.

## 1.4 References

- Digital Personal Data Protection Act, 2023 (India) — governs candidate and employee personal data handling throughout this product.

- Naukri RMS, LinkedIn Recruiter API, and equivalent official job-board employer integrations — the sourcing-channel standard adopted in Section 4.

- India's RBI Account Aggregator framework and licensed income-verification providers (e.g. Perfios, HyperVerge) — the compliant alternative adopted for candidate income verification in the Background Verification module.

- Industry benchmarking of current ATS/HRMS platforms (Darwinbox, Keka, Zoho Recruit, Zimyo, NeoRecruit, greytHR) — informing the differentiators noted throughout Section 4.

## 1.5 Abbreviations

| Term | Meaning |
| --- | --- |
| ATS | Applicant Tracking System |
| BGV | Background Verification |
| JD | Job Description |
| KRA / KPI | Key Result Area / Key Performance Indicator |
| DPDP Act | Digital Personal Data Protection Act, 2023 (India) |
| SLA | Service Level Agreement |
| MVP | Minimum Viable Product |
| RMS | Recruiter Management System (job-board employer integration) |
| SaaS | Software as a Service |

# 2. Overall Description / Background

## 2.1 Background & Problem Statement

HR and talent teams at small-to-mid-size companies currently run recruitment and onboarding across a disconnected set of tools: spreadsheets or free ATS tiers for pipeline tracking, WhatsApp/email for interview coordination, a separate e-sign tool for offer letters, and manual checklists for onboarding. This produces four recurring problems: no single source of truth on candidate status; slow, manually-chased handoffs between offer acceptance and day-one readiness; compliance exposure from candidate PII scattered across personal inboxes with no consistent retention trail; and no structured hiring analytics for leadership to act on.

## 2.2 Business Objectives

| Objective | How Phoneme HR Suite addresses it |
| --- | --- |
| Reduce time-to-hire | Single pipeline with automated stage transitions, scheduling, and reminders removes manual chase-up delay |
| Reduce time-to-productive | Automated onboarding checklists and cross-team task assignment starting the moment an offer is accepted |
| Reduce compliance risk | Centralised, access-controlled candidate records with consent capture, retention policy, and audit trail, aligned to the DPDP Act 2023 |
| Create a defensible data moat | Every pipeline event captured as structured data from day one, supporting future AI-matching features |
| Land-and-expand within accounts | Positioned as the first module of a broader Phoneme HR suite (payroll, performance) sharing one tenant and employee record |

## 2.3 Target Market & Personas

Primary segment: companies with 50–2,000 employees in India, plus recruitment/staffing agencies managing multiple client pipelines. Primary buyer and daily user: the HR Manager / Talent Acquisition Lead. Day-to-day users span Recruiters, Hiring Managers, Interview Panelists, HR Ops/Onboarding Coordinators, and — on the candidate-facing side — the applicant and new hire themselves, interacting through a token-based portal with no account creation required.

# 3. Proposed Solution

## 3.1 Design & Implementation — The Ten Process Modules

The solution is structured as ten sequential, connected process modules, each owning a distinct stage of the talent lifecycle and handing structured data — not free text — to the next:

- Job Description (JD) Intake & Freezing — 🔒 LOCKED (see Section 4.1)

- Candidate Sourcing & Resume Aggregation — 🔒 LOCKED (see Section 4.2)

- Screening & Shortlisting — scored against the Module 1 matrix, threshold-gated auto-advancement

- Candidate Pre-Interview Data Capture — token-based portal, expected CTC, project write-ups, and other pre-interview data

- Interview Management — multi-round, structured interviewer scorecards, panel decision rollup

- Selection & Background Verification — consent-gated identity/employment/income verification via licensed vendors

- Offer Management, KRA/KPI & E-Sign — auto-generated offer letter and compensation breakup, e-signature, hire-to-payroll handoff

- Onboarding — cross-team asset/IT/documentation checklist, day-one readiness dashboard

- Payroll & Compensation — salary slips, full-and-final settlement, loans, employee expenses

- Appraisal — continuous KRA/KPI tracking feeding the annual review cycle

## 3.2 Architecture

Phoneme HR Suite is designed multi-tenant and API-first from day one, so it can later plug into a broader Phoneme HR suite (payroll, performance, exit management) without rearchitecting. Recommended starting model: shared database, shared schema, with every table carrying a tenant identifier and a tenant-aware data-access layer enforced at the code level — the standard, lowest-cost path for early-stage SaaS that still allows a specific high-value tenant to migrate to a dedicated schema or database later without an application rewrite.

| Layer | Recommendation |
| --- | --- |
| Backend API | Python (FastAPI) or Node.js (NestJS) |
| Frontend | React + TypeScript |
| Database | PostgreSQL, with row-level tenant isolation |
| File storage | S3-compatible object storage for resumes, ID documents, and signed offers |
| Background jobs | Celery + Redis (Python) or BullMQ (Node) for async resume parsing, notifications, and integration webhooks |
| Auth | Managed OIDC provider for internal users; magic-link tokens for external candidates |

# 4. Specific Requirements

This section carries full build-ready detail for the two modules locked to date, followed by the current requirement-level scope for the remaining eight modules.

## 4.1 Module 1 — Job Description (JD) Intake & Freezing  🔒 LOCKED v1.0

A hiring manager sends a rough, free-text brief (by email or portal); the system converts it into structured JD data, generates multiple polished JD variants, routes them for manager review and sign-off, and — at the moment of freezing — auto-generates the weighted scoring matrix every downstream module scores against.

### Process Flow

- Manager submits a rough brief — by email to a dedicated intake address, or directly in the portal.

- System runs NLP extraction on the brief into the structured JD Intake Schema; low-confidence fields are flagged for manager confirmation rather than silently guessed.

- System generates 2–3 JD variants — a formal/corporate version, a candidate-friendly version, and a condensed job-board version.

- All variants are emailed to the manager (with a portal link) and appear in the portal's Pending JD Approval queue.

- Manager reviews by replying on the email in plain text (NLP-parsed back into structured diffs) or editing directly in the portal — both are first-class review paths.

- A configurable SLA (e.g. 3 business days) triggers a reminder, then an HR escalation, if the manager does not respond.

- Manager freezes a final version — a hard, immutable state change; any later edit creates a new version rather than overwriting the frozen one.

- At freeze, the system auto-generates the weighted Scoring Matrix from the must-have/nice-to-have fields and presents it for the manager to adjust via a slider UI before confirming.

### Scoring Matrix — Default Weight Bands

| Category | Default weight band |
| --- | --- |
| Core tool/technical skills | 30–50% |
| Experience & seniority | 20–35% |
| Domain/analytical competency | 10–25% |
| Behavioral/soft-skill signals (resume-stage proxy only) | 10–20% |
| Education fit | 0–10% |

### Feature List

| # | Feature | Description | Priority |
| --- | --- | --- | --- |
| 1 | Free-text brief ingestion (email + portal) | NLP extraction into the structured JD Intake Schema, with low-confidence fields flagged for manager confirmation | Must-have |
| 2 | Multi-variant JD generation | Auto-generate 2–3 JD versions (formal, candidate-friendly, condensed) from structured data | Must-have |
| 3 | Email + portal review loop | Manager approves/edits via direct email reply (NLP-parsed) or in-portal editor — both converge on the same draft | Must-have |
| 4 | JD versioning & audit trail | Every edit stored as a version with author and timestamp; frozen JD is immutable | Must-have |
| 5 | Approval SLA & escalation | Configurable reminder/escalation timer if a manager doesn't respond to a pending JD | Must-have |
| 6 | Auto-generated weighted scoring matrix | Matrix built from must-have/nice-to-have fields at freeze time, with manager-adjustable weights before confirmation | Must-have |
| 7 | JD templates | Save a frozen JD + matrix as a reusable template for recurring roles | Should-have |

## 4.2 Module 2 — Candidate Sourcing & Resume Aggregation  🔒 LOCKED v1.0

Once a JD is frozen, it is published to sourcing channels and resumes begin flowing into the system — via job-board integration, direct email, or manual upload — into one unified, deduplicated candidate pool per tenant.

Locked decision: resumes are ingested only through official, contracted integrations — job-board recruiter APIs / RMS partnerships (Naukri RMS, LinkedIn Recruiter API, and equivalent) — plus direct email intake and manual upload. Unauthorized scraping of job-board pages is explicitly out of scope, since it violates most job boards' terms of service and creates an ongoing legal and account-suspension risk. Where a target board has no official API, the fallback is manual upload — never scraping.

### Sourcing Channels

| Channel | Ingestion method (locked) |
| --- | --- |
| Naukri | Naukri RMS (Recruiter Management System) API integration |
| LinkedIn | LinkedIn Recruiter/Talent Solutions API integration |
| Niche job boards (e.g. iimjobs) | Official employer API where available; manual upload otherwise |
| Direct email intake | Automated inbox parsing — attachment extraction + resume parsing |
| Manual upload | Recruiter-driven single/bulk upload — universal fallback |
| Employee referral | Referral link/form tied to the referring employee, attributed at intake |

### Feature List

| # | Feature | Description | Priority |
| --- | --- | --- | --- |
| 1 | Multi-channel job posting | Publish a frozen requisition to the careers page and contracted job-board integrations from one action | Must-have |
| 2 | Job-board API integration (not scraping) | Naukri RMS / LinkedIn Recruiter API / equivalent official integrations only | Must-have |
| 3 | Email intake parsing | Dedicated inbox auto-parses incoming resumes/attachments | Must-have |
| 4 | Resume parsing | Extract structured fields (contact, experience, skills, education) from any resume format | Must-have |
| 5 | Unified resume inbox | One consolidated view across all channels instead of separate per-source screens | Must-have |
| 6 | Duplicate detection | Flag likely-duplicate candidates on intake and link rather than duplicate | Must-have |
| 7 | Candidate database search | Full-text and filtered search across the tenant's entire historical candidate pool | Must-have |
| 8 | Referral capture & attribution | Referral link/form tied to the referring employee, captured at intake | Should-have |

## 4.3 Modules 3–10 — Requirement-Level Scope (pending lock)

The remaining modules are scoped to product-requirement level below and will each be elaborated to the same build-ready detail as Modules 1–2 as development proceeds, in sequence.

### Module 3 — Screening & Shortlisting

- Candidates are scored against the Module 1 weighted matrix as they enter the pipeline; knockout criteria reject automatically, others are ranked with visible score reasoning.

- Configurable per-requisition threshold moves a candidate to Screened status and triggers an automatic notification email.

### Module 4 — Candidate Pre-Interview Data Capture

- Token/magic-link portal login (no account creation); role-configurable form (expected CTC, reason for change, project write-ups).

- Submission triggers interview scheduling and candidate notification of interview details.

### Module 5 — Interview Management

- Multi-round (typically 2–3) structured interviews with scorecards tied to JD competencies; panel decision rollup before advancing to the next round.

- Candidate portal status updates in step with internal round outcomes.

### Module 6 — Selection & Background Verification

- Triggered at SELECTED status. Consent capture is a hard gate before any check begins.

- Identity, address, education, and employment checks via a licensed BGV vendor integration.

- Income verification via India's Account Aggregator framework or a consented provider (e.g. Perfios, HyperVerge) — candidate-authorized data pull, not inbox scanning — replacing the covert email/social-media scanning approach considered earlier, which was flagged as a DPDP Act and reputational risk and is not part of this build.

### Module 7 — Offer Management, KRA/KPI & E-Sign

- Offer letter and compensation breakup auto-populated from candidate, role, and approved comp data; role-based KRA/KPI template attached automatically.

- E-signature integration with tracked status; accepted offer auto-closes the requisition and copies the comp structure into the Payroll module.

### Module 8 — Onboarding

- Cross-team checklist (IT provisioning, ID card, facilities, HR paperwork) auto-assigned on offer signature, with a day-one readiness dashboard.

- Onboarding completion converts the candidate record into an employee record — the seam into Modules 9 and 10.

### Module 9 — Payroll & Compensation

- Monthly salary slip generation, full-and-final settlement, loan/advance tracking, and employee expense reimbursement, with India statutory compliance (PF, ESI, professional tax, TDS).

### Module 10 — Appraisal

- Continuous tracking against the KRA/KPIs set at offer stage, feeding an annual appraisal cycle rather than a once-a-year reconstruction exercise.

## 4.4 Technology Description

All modules share the tenant-aware data-access layer and candidate/employee data model described in Section 3.2. Third-party capability (job boards, e-signature, background verification, calendar/video conferencing) is integrated through a common internal adapter layer, so a vendor swap in any category does not touch core pipeline logic.

# 5. Infrastructure & Deployment

## 5.1 Sizing & Multi-Tenancy Model

Shared database, shared schema is recommended for launch — the lowest-cost, fastest-to-ship option, appropriate while tenant counts are in the low hundreds and average revenue per tenant is modest. A specific enterprise tenant that contractually requires physical data isolation can later be migrated to a dedicated schema or database without an application rewrite, provided the data-access layer is tenant-aware from day one.

## 5.2 Deployment Topology

Containerized services (Docker) on a PaaS for the earliest MVP to minimize operational overhead, graduating to a managed Kubernetes service once tenant volume and scale justify the added operational cost. Structured logging and an APM tool are treated as first-class requirements from the start, given the audit-log obligations in Section 8.

# 6. Project Management

## 6.1 Key Project Activities

- Requirements lock — module by module, in the sequence shown in Section 3.1, starting with Modules 1–2 (complete).

- UX wireframes for the highest-frequency screens: pipeline board, candidate profile, onboarding checklist.

- Technical design for the tenant/auth foundation, since every module depends on it.

- Vendor shortlisting for e-signature and background verification integrations.

## 6.2 Methodology

Agile delivery in two-week sprints, module by module, with each module's requirement lock (as demonstrated for Modules 1–2 in Section 4) treated as its sprint-planning input rather than a single big upfront specification.

## 6.3 Project Plan — Illustrative First Sprints

- Sprint 0: environment setup, tenant/auth foundation, CI/CD pipeline, base data model.

- Sprints 1–2: Module 1 (JD Intake & Freezing) and Module 2 (Sourcing & Resume Aggregation) — both already locked and ready to build.

- Sprints 3–4: Module 3 (Screening & Shortlisting) and Module 5 (Interview Management), validated against a design-partner tenant.

## 6.4 Testing Methodology

- Functional QA per module against its locked feature list and locked decisions.

- A standing cross-tenant-isolation test suite — not a one-time check — given the multi-tenant architecture.

- A DPDP Act compliance checklist reviewed at each module lock, not deferred to a pre-launch audit.

## 6.5 Reporting

Sprint-level progress reporting against the module list in Section 3.1, with each module's status tracked as Draft, Locked, In Development, or Shipped.

# 7. Post-Launch / Ongoing Services

Following pilot launch with design-partner tenants, the Should-have and Could-have backlog items noted throughout Section 4 are prioritized against real usage data. Ongoing services include ongoing DPDP Act compliance review as regulations evolve, ongoing vendor-integration maintenance (job boards, e-signature, BGV), and continued module-by-module expansion into Payroll and Appraisal (Modules 9–10).

# 8. Acceptance Criteria

| Criterion | Threshold |
| --- | --- |
| Availability | 99.5% uptime target at MVP, moving to 99.9% as tenant volume grows |
| Performance | Core pages (pipeline board, candidate search) render in under 2 seconds at up to 10,000 candidates per tenant |
| Data isolation | No cross-tenant data access under automated isolation testing |
| Security | Role-based access control, encryption at rest and in transit, full audit log of candidate-PII access |
| Compliance | DPDP Act 2023 alignment verified at each module lock — consent gates, retention policy, data-principal rights workflow |
| Module acceptance | A module is accepted only once its Feature List (as in Section 4.1/4.2) and Locked Decisions are demonstrably implemented and tested |

# 9. Implementation & Support

## 9.1 Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Tenant Super Admin | Billing, users, roles, integrations, data-retention configuration |
| HR Manager | Requisition approval, pipeline oversight, reporting, onboarding template configuration |
| Recruiter | Sourcing, pipeline management, scheduling, offers for assigned requisitions |
| Hiring Manager | JD sign-off, candidate review and decisions |
| Interview Panelist | Structured interview feedback for assigned rounds |
| Onboarding Coordinator | Checklist and cross-team task management post-offer |

## 9.2 Support Model

Standard support during pilot and general-availability phases covers integration issues (job boards, e-signature, BGV), data-retention and consent-workflow operation, and module-by-module feature rollout support as later modules lock and ship.

# 10. Dependencies from Stakeholder Side

The following decisions are needed from Phoneme leadership/stakeholders before remaining modules can be locked and the build timeline finalized:

- Target launch timeline and team size for the MVP build.

- Pricing/packaging model (per-seat, per-employee, or per-tenant flat fee).

- First 2–3 design-partner customers to validate the workflow before general availability.

- Priority of the staffing-agency multi-client use case for MVP versus a fast-follow release.

- Preferred e-signature and background-verification vendors — informs the Module 6 and Module 7 integration adapters.

- Confirmation of the Module 6 income-verification approach (Account Aggregator framework vs. a specific licensed vendor).

- Confirmation of the product/brand name before it appears in customer-facing UI (working name used throughout this document: Phoneme HR Suite).

# 11. Key Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope creep across ten modules | Delays first shippable release | Module-by-module locking (as demonstrated in Section 4) and a firm MVP scope boundary |
| Third-party integration availability/cost (BGV, e-sign, job boards) | Blocks specific module features if a vendor contract stalls | Common adapter layer (Section 4.4) so a vendor swap is cheap; shortlist two vendors per category early |
| DPDP Act compliance gaps found late | Legal/reputational risk with enterprise customers | Compliance checklist reviewed at every module lock, not deferred to a pre-launch audit |
| Multi-tenant data leakage | Catastrophic trust failure for a B2B SaaS product | Tenant-scoping enforced at the data-access layer plus a standing automated cross-tenant isolation test suite |

# 12. Pricing Summary

Pricing is not yet finalized — it depends on the packaging model decision in Section 10 and the final vendor contracts for background verification and e-signature. The structure below is illustrative only.

| Component | Basis | Indicative range |
| --- | --- | --- |
| Platform subscription | Per-tenant or per-seat (model TBD — see Section 10) | To be confirmed |
| Background verification (pass-through) | Per candidate checked, billed at vendor rate | To be confirmed — vendor-dependent |
| E-signature (pass-through) | Per document signed, billed at vendor rate | To be confirmed — vendor-dependent |
| Implementation & onboarding | One-time, per tenant | To be confirmed |

* All figures above are indicative and unconfirmed pending the pricing/packaging decision (Section 10) and final vendor contracts; no client rates have been supplied at the time of drafting.

# 13. Terms & Conditions

- All intellectual property developed under this proposal is owned by Phoneme Solutions Pvt Ltd unless otherwise agreed in writing.

- Any change to a locked module's scope or locked decisions (Section 4) follows a documented change-control process and is reflected in this document's Change Log.

- Data handling throughout the product is governed by the Digital Personal Data Protection Act, 2023, and this document's compliance requirements are treated as binding acceptance criteria, not optional guidance.

- Third-party integration costs (job boards, e-signature, background verification) are pass-through and subject to each vendor's own commercial terms.

# 14. Conclusion

Phoneme HR Suite replaces a fragmented, manually-chased hiring and onboarding process with a single connected system across ten process modules. Two modules — JD Intake & Freezing and Candidate Sourcing & Resume Aggregation — are locked and build-ready today, with explicit, compliance-conscious decisions already made on sourcing method and scoring methodology. The remaining eight modules are scoped and ready to be locked in the same sequence as development proceeds, giving engineering a clear, incrementally-frozen brief rather than a single all-at-once specification.

# 15. Road Ahead

- Lock Module 3 (Screening & Shortlisting) next, followed by Modules 4–8 in pipeline order.

- Resolve the Section 10 stakeholder dependencies to finalize the MVP timeline and pricing model.

- Extend the platform beyond the ten hiring-to-onboarding modules into the broader Phoneme HR suite — payroll, performance management, and exit/offboarding — sharing the same tenant and employee record established in Module 8.

- Revisit AI-assisted resume-to-JD matching (currently rules-based) once sufficient structured pipeline data has accumulated across pilot tenants.